## Slide 1: C206 L10 Part A
Sprint Execution I – Test-Driven Development I

## Slide 2: The Scrum Framework
Processes of Scrum Framework
  Product Backlog Grooming
  Sprint Planning
  Sprint Execution
    Test-Driven Development (TDD)
    Daily Scrum
    Code Refactoring
    Code Review
  Sprint Review
  Sprint Retrospective
Lesson 9
Lesson 10
Lesson 10 and 11
Lesson 11 Part A
Lesson 11 Part B
Lesson 12 Part A
Lesson 12 Part B

## Slide 3: C206 L10 Part A Learning objectives
Sprint Execution
  Daily Scrum / Stand-up meeting
  Test Driven Development

## Slide 4: Sprint Execution

## Slide 5: Sprint Execution
Input:
Sprint Backlog
Sprint Duration:
    usually 2- 3 weeks
Key activities:
  Daily stand-up meeting
  Coding
  Testing
Output:
shippable product increment
Participants:
the Scrum team

## Slide 6: 1st Sprint – Sprint Backlog (given in student folder)

## Slide 7: Daily Scrum/Stand-up meeting
10-15 min
Same place & same time in the morning
Run by the Scrum Master and full team presence
Sprint backlog update
No side conversation
3 questions to each member
What did you do yesterday?
What will you do today?
Are there any impediments in your way?

## Slide 8: Test Driven Development

## Slide 9: Test-Driven Development (TDD)
Test-Driven Development (TDD) is a software development process where you write tests before writing the actual code.
Ensures your code works as expected.
Why Use TDD?
  Improves code quality
  Catches bugs early
  Ensures code meets requirements
  Encourages simple designs
Image source: https://www.codurance.com/test-driven-development-guide

## Slide 10: Test-Driven Development (TDD)
Challenges of TDD
  Initial time investment.
  Requires discipline.
  Can be overkill for simple projects.
TDD Best Practices
  Write small, focused tests.
  Keep tests independent.
  Refactor regularly.
  Use descriptive names for tests.

## Slide 11: TDD Workflow
Write a Test: Write a test for a small piece of functionality.
Run the Test: Run the test to see it fail (since the code is not written yet).
Write the Code: Write the minimum amount of code to make the test pass.
Run the Test Again: Ensure the test passes.
Refactor: Clean up the code while keeping the test green.
Image source: https://medium.com/getir/test-driven-development-tdd-a-step-by-step-guide-2046a075b9d0

## Slide 12: TDD - Lecturer Demonstration
Notes: https://docs.pytest.org/en/8.0.x/getting-started.html

## Slide 13: TDD Demonstration (30 mins)
Lecturer demonstrates the TDD of User Story 1 as shown in US_01_TDD (found in User Guides folder).
Student follows the demonstration and complete the development of User Story 1 in their own VS Code.
User Story 1
As a Resource Centre staff member, I want to be able to input details of laptops or digital cameras into the system, so that I can easily track the ownership and specifications of each device.
Given that there is a new laptop or digital camera, when the Resource Centre staff member inputs the details of laptops or digital cameras into the system, then the system should store the ownership and specifications of each device for easy tracking.
Priority: Must have
Acceptance Criteria:
The system allows the staff member to input all required details of a laptop or digital camera.
The system validates that all required details are entered before allowing the data to be saved.
The system displays a confirmation message to the staff member once the data is successfully saved.

## Slide 14: Hands on activity - TDD for User Story 4 (60 min)
Perform TDD process to develop the User Story 4 (US_04).
Follow the process of US_01_TDD, demonstrated by your lecturer, as close as possible.
User Story 4
As a Resource Centre staff member, I want to be able to view a list of all available laptops and digital cameras so that I can quickly see which items are currently available for loan.
Given that I am a Resource Centre staff member, when I access the system, then I can view a list of all available laptops and digital cameras.
Priority: Should have
Acceptance Criteria:
The list should display the asset number tag, model description, and operating system for laptops.
The list should display the asset number tag, model description, and optical zoom capability for digital cameras.
The list should only show items that are currently available for loan.

## Slide 15: Summary
Start of Sprint Execution
First Scrum/stand up meeting
Understand and perform Test-Driven Development (TDD)